TAT-409 — Bug & Gap List

Staff Management epic · functionality inspection

Consolidated output of the full group-by-group inspection (all 22 tickets, backend tat-app-ws + frontends tat-prereq / tat-ws vs the real Jira acceptance criteria). Each gap lists the missing AC, the platform responsible, and a concrete fix.

Inspected 2026-07-05  ·  22 tickets · 11 groups  ·  37 gaps  ·  5 Critical · 8 High · 12 Medium · 12 Low

FIX FIRST One field breaks three flows — tor.aircraftTypeIds is never populated Nothing writes it (created []). It cascades into aircraft-qual creation (422 self-blocks), assignment eligibility (pickers render empty when an aircraft type is required), and qual validation (short-circuits to true). With the sibling missing “requested role” concept it also breaks Form 32 role-scoping and role-type eligibility. Resolve ownership (410 link-at-creation vs 422 derive-from-approved-quals) before anything else.

CRITICAL (5)   blocks a core flow end-to-end

C1  tor.aircraftTypeIds is never populated (keystone)

AC 410 AC-02, 422 AC-01, 424 AC-10/12    Platform tat-app-ws    Jira TAT-410, TAT-422, TAT-424

Problem  Nothing writes the field — it's created [] in staff-tor.service.ts and no endpoint ever adds to it. Yet assertAircraftOnTor, the assignment-eligibility filter, and the refresher lookups all read it.

Fix  Decide the owner and populate it: link aircraft types at TOR creation (TAT-410 AC-02) or push the approved aircraftTypeId onto tor.aircraftTypeIds when a TAT-422 qualification is approved. Then backfill existing TORs. Blocks C3/C4 until resolved.

C2  Nullable-enum crash blocks all aircraft-qual creates

AC 422 AC-01    Platform tat-app-ws    Jira TAT-422

Problem  StaffQualification.refresherUpdateSource is enum + default:null; null isn't in the enum, so Mongoose validates the default and throws on every create (staff-qualification.schema.ts:123-128).

Fix  Change to enum:[...Object.values(Enum), null] (purely additive). Same latent pattern on StaffTorForm.workflowStage. Fix was applied then reverted — re-apply on the backend.

C3  assertAircraftOnTor self-blocks aircraft-qual create

AC 422 AC-01    Platform tat-app-ws    Jira TAT-422

Problem  create() calls assertAircraftOnTor, which requires the aircraft type to already be in tor.aircraftTypeIds — but TAT-422 is the mechanism that adds an aircraft to a TOR, so the guard demands what it creates (staff-aircraft-qualification.service.ts:107,1066).

Fix  Drop/relax the guard in create(), and add the approved aircraftTypeId to tor.aircraftTypeIds on approval (ties to C1).

C4  Eligibility pickers render EMPTY when a course needs an aircraft type

AC 424 AC-10/12    Platform tat-app-ws    Jira TAT-424

Problem  When a course/chapter has an aircraftType, buildStaffTorEligibilityFilter adds aircraftTypeIds:<id>; over the always-empty field, distinct() returns [] and every instructor/examiner is filtered out. isAllAircraftQualificationsValidForTor also short-circuits to true (staff-tor-assignment-eligibility.util.ts:60-62).

Fix  Resolved by C1 (populate aircraftTypeIds). Until then, assignment for aircraft-typed courses is non-functional — track with the C1 keystone fix.

C5  SSO is not real end-to-end

AC 430 AC-01, 430 AC-09    Platform tat-portal, tat-ws, tat-prereq    Jira TAT-430

Problem  tat-prereq has a working /sso receiver (posts /auth/exchange-sso-token) and a standalone login, but no dashboard app issues the bridge token, and session cookies have no domain= attr so they're subdomain-local. Today only the standalone login works.

Fix  Add a “Staff Management” entry + bridge-token issuer in tat-portal/tat-ws that redirects to the subsystem with a short-lived token; set cookies on the shared parent domain (domain=.tat147.com) and propagate logout across apps.

HIGH (8)   AC violated, feature partially broken

H1  No “requested role” concept anywhere

AC 415 AC-02/03, 424 AC-11    Platform tat-app-ws, tat-prereq    Jira TAT-415, TAT-424, TAT-410

Problem  StaffTorFormTemplate has no role field, so all four Form 32 A/B/C/D forms show for every instructor; and the eligibility context carries only licenseIds + aircraftTypeId, so role-type qualification matching (424 AC-11) is unenforced.

Fix  Introduce a requested-role/qualification on the TOR (a per-TOR multi-select). Backend: scope Form 32 templates and eligibility by it. The FE role gate added this session is cosmetic only and doesn't enforce.

H2  Form 32 privileged-editor auto-approve is unimplemented

AC 415 AC-12    Platform tat-app-ws, tat-prereq    Jira TAT-415, TAT-416

Problem  isPrivilegedForm32Editor / FORM_32_AUTO_APPROVE_ROLES is defined but never called; the reviewer saveDraft branch only merges the assessment block; AD isn't in FORM_32_REVIEWER_ROLES so all AD edits/approves 403 — yet the FE PIC_ROLES includes AD and renders Save/Approve/Reject buttons.

Fix  Implement the privileged path: let SA/AD/QM/TM edit any field with per-field auto-approve (evidence still required). Align FE PIC_ROLES with the backend so AD doesn't get dead buttons.

H3  Aircraft quals inside the History Form have no write path

AC 417 AC-08/09/35    Platform tat-app-ws, tat-prereq    Jira TAT-417

Problem  The embedded aircraftQualifications array is only read as a count (staff-history-form.service.ts:473); no service writes it, no endpoint targets it, and the HISTORY_FORM_AIRCRAFT_QUALIFICATION_CREATED audit event is never emitted. The FE shows a count-only placeholder.

Fix  Add add/replace/list endpoints for the shared, no-approval History-Form aircraft-qual record (Type + Category), wire the FE add form, and emit the audit event. Distinct from the TOR-scoped StaffQualification collection (TAT-422).

H4  Sit-in evaluator is arbitrary, not the teaching instructor

AC 421 AC-01/02    Platform tat-app-ws    Jira TAT-421, TAT-429

Problem  pickEvaluatorUserId(traineeUserId) takes no courseId and returns the first active INSTRUCTOR-role user ≠ the trainee (staff-sit-in.service.ts:343-364), so the assigned evaluator is effectively random and unrelated to the course.

Fix  Pass courseId into the picker and select the instructor actually assigned to teach that course (from the schedule/course-instructor subsystem). Add a manual re-assign endpoint for the null-fallback case.

H5  “Suspend Qualification Tracking” is a no-op

AC 432 AC-08    Platform tat-app-ws    Jira TAT-432

Problem  Deactivate persists qualificationTrackingMode (staff-management.service.ts:515), but no refresher/expiry cron reads it — so choosing “suspend” deactivates the account without actually stopping tracking.

Fix  Have the aircraft + mandatory refresher/expiry crons skip users whose qualificationTrackingMode = SUSPENDED, and resume on reactivation.

H6  Deactivated staff may still be assignment-eligible

AC 432 AC-09    Platform tat-app-ws    Jira TAT-432, TAT-424

Problem  No staffStatus:INACTIVE filter was found in the eligibility / enrollment / selection paths, so a deactivated instructor may still surface in assignment lists.

Fix  Add staffStatus === ACTIVE to the eligibility filter and the eligible-instructor/examiner queries; confirm assessment selection excludes inactive users.

H7  getEligibleCourseInstructors bypasses TOR

AC 424 AC-01/07    Platform tat-app-ws    Jira TAT-424, TAT-429

Problem  The eligible-instructor list filters by role + history-form presence + sit-in only (enrollment.service.ts:1213-1284) — no TOR eligibility filter — so TOR-ineligible instructors appear and are only rejected at addCourseInstructor save.

Fix  Apply buildStaffTorEligibilityFilter to the eligible-instructor query so ineligible instructors are hidden entirely (AC-07), not just blocked at save.

H8  FE total training duration not windowed to 2 years

AC 418 AC-07/08    Platform tat-prereq    Jira TAT-418

Problem  HistoryFormView.totalHours sums every dated training item regardless of age (HistoryFormView.tsx:259-261); the backend correctly windows to the last 2 years, so the FE total can overcount vs what eligibility uses.

Fix  Window the FE total to accomplishedDate ≥ now−2y to match the backend, or display the backend-computed total instead of recomputing client-side.

MEDIUM (12)   noticeable gap / spec divergence

M1  Training-history records require approval (contradicts AC)

AC 417 AC-17    Platform tat-app-ws, tat-prereq    Jira TAT-417, TAT-418

Problem  addTrainingHistory creates non-privileged records as PENDING_APPROVAL, with approve/reject endpoints and a required certificate (staff-history-training-record.service.ts:104-120); AC-17 says they must NOT require approval. One entity conflates 417's list with 418's external course.

Fix  Either split 417's no-approval “Relevant Training History” from 418's approvable external course, or confirm with the BA that the merged approval model supersedes AC-17.

M2  No instructor selection on assessment

AC 423 AC-03    Platform tat-app-ws, tat-prereq    Jira TAT-423

Problem  The assessment is hard-bound to tor.userId (staff-assessment.service.ts:104); AssignStaffAssessmentDTO has no instructorId and the FE has no instructor picker.

Fix  If a TOR maps to exactly one instructor this is acceptable — confirm with the BA. Otherwise add instructorId to the assign DTO + an FE picker.

M3  Assessment type chosen by the assigner, not the instructor

AC 423 AC-21    Platform tat-app-ws, tat-prereq    Jira TAT-423

Problem  Initial/Continuation/Extension is picked by the assigner (SA/TM) at assign time, not by the instructor during fill (AssessmentFormView.tsx:128).

Fix  Move the assessment-type selection into the instructor's fill step, or reconcile the AC with the assign-time model.

M4  No list/GET endpoint for external-teaching activities

AC 422 AC-19    Platform tat-app-ws    Jira TAT-422

Problem  External teaching has POST submit + PATCH approve/reject by id, but no GET/list — the PIC can act on an activity only if they already know its id, with no way to discover pending ones (AC-19 review).

Fix  Add GET /tors/:torId/external-teaching (or nested under the qualification) returning pending/approved/rejected activities; wire the FE review list.

M5  Reviewer can't preview/download certificates

AC 419 (review)    Platform tat-prereq    Jira TAT-419

Problem  Evidence/signature keys are write-only; the adapters never surface evidenceFileKey into the view types and there's no history-form evidence download endpoint, so a reviewer approves/rejects blind (fetchers.ts).

Fix  Return evidence keys in the read DTOs and add a signed-URL download endpoint for history-form evidence; render a preview/download link in the reviewer UI.

M6  No FE surface for “request course online”

AC 418 AC-25/26    Platform tat-prereq    Jira TAT-418, TAT-419

Problem  The instructor “request course online” action (418 AC-25) and the TM online-course-request review (419 AC-10) have no FE surface — the backend is fully built (requests + TM review).

Fix  Add the instructor “Request online” button (POST training-course-request) and the TM request-review list (approve/reject) in tat-prereq.

M7  Eligible-instructor list under-checks “already assigned”

AC 429 AC-03    Platform tat-app-ws    Jira TAT-429

Problem  The list only excludes existing INSTRUCTOR enrollment rows (enrollment.service.ts:1264-1274), not the schedule instructor-assignment subsystem; and instructors with no history form are silently dropped.

Fix  Cross-check the schedule/course-instructor assignments when excluding “already assigned”; decide whether no-history-form instructors should appear (and surface them if so).

M8  No pagination on Manage Staff

AC 431 (Manage Staff)    Platform tat-prereq    Jira TAT-431

Problem  The fetcher hardcodes limit:1000, skip:0 with no UI pager (fetchers.ts:63) — it downloads the whole roster and won't scale.

Fix  Wire server pagination (skip/limit) through the shared Table + a pager; first confirm the backend paginates at the DB, not just slices in memory.

M9  Role enforcement is client-side only

AC 430 AC-07/08    Platform tat-prereq    Jira TAT-430

Problem  proxy.ts gates protected routes on token presence, not role (proxy.ts:25); ROUTE_ACCESS guards run in React, so a direct route/fetch bypasses them and relies entirely on backend authz.

Fix  Add server-side role gating in proxy.ts (decode the token's role → 403/redirect), keeping the React guards for UX.

M10  Sit-in signature not validated as an evidence file

AC 421 AC-09    Platform tat-app-ws    Jira TAT-421

Problem  assessorSignatureKey is stored as a plain @IsString with only a non-empty check (staff-sit-in.service.ts:256-267), unlike Form 32 which calls assertValidEvidenceFileKey — so any string passes.

Fix  Validate assessorSignatureKey as an uploaded evidence file (bucket/ prefix + allowed extension), matching the Form 32 signature handling.

M11  Staff-history uploads reuse TOR file categories

AC 412/413 uploads    Platform tat-prereq    Jira TAT-417, TAT-418

Problem  Evidence/signature uploads reuse FileUploadCategory.TorDocuments / TorAssessment (useForms.ts:172,227,303), so staff-history files land in TOR S3 folders; no history-form category exists.

Fix  Add HistoryFormEvidence / MandatoryTraining / Signature FileUploadCategory values and pass the right one at each call site.

M12  AD mis-bucketed in the History Form FE

AC 415 AC-12 (FE)    Platform tat-prereq    Jira TAT-417, TAT-419

Problem  AD isn't in the FE reviewer set, so an Admin falls into the instructor branch and gets the submit-for-approval UI instead of a privileged auto-approve path (HistoryFormView.tsx).

Fix  Add AD to the FE privileged-editor set for the History Form and branch it to the auto-approve path, mirroring the backend privileged roles.

LOW (12)   polish / doc / config

L1  Online-request approval notification omits Approval Date/Time

AC 419 AC-13    Platform tat-app-ws    Jira TAT-419

Problem  notifyTrainingCourseRequestApproved passes userId + courseTitle only (notifications.service.ts:3871-3874); AC-13 requires Course Name AND Approval Date/Time.

Fix  Add reviewedAt to the templateValues and the notification template.

L2  “Auto-remove expired” is read-time exclusion only

AC 418 AC-16    Platform tat-app-ws    Jira TAT-418

Problem  Expired external/online durations are excluded only by the 2-year read-time window (mandatory-training.util.ts:71-79); nothing deletes them and the expiry cron re-syncs TOR for mandatory dueDate only, not external rollover.

Fix  Functionally the total is correct — either accept read-time exclusion, or add a cron pass that re-syncs TOR eligibility when an external duration ages out.

L3  Protected refresher courses have placeholder content

AC 420 (content)    Platform tat-app-ws    Jira TAT-420

Problem  The 7 protected courses seed as real OnlineCourse docs but with placeholder body text and hasExam:false (mandatory-refresher-online-course.service.ts:66-84); seeding also skips on a fresh DB with zero users.

Fix  Author real content + exams for the 7 courses (they're editable — only deletion is blocked). Ensure a seed user exists at boot.

L4  TOR Matrix auto-update is refetch-only

AC 433 AC-11    Platform tat-prereq    Jira TAT-433

Problem  Counts only refresh on react-query remount/refocus (useTor.ts:17-21) — no realtime/event-driven invalidation on status/form/expiry/assessment changes.

Fix  If live updates are required, add websocket/polling invalidation on the relevant mutations; otherwise confirm periodic refetch satisfies the AC.

L5  Matrix cards show blank email/phone

AC 433 AC-04    Platform tat-prereq    Jira TAT-433

Problem  adaptMatrixCard hardcodes email:''/phone:'' because the matrix card DTO omits them (adapters.ts:66-67); server-side search still matches those fields.

Fix  Add email/phone to the tor-matrix card DTO (backend) and render them on the card.

L6  Assessment submit → PENDING_TM_REVIEW (unnamed status)

AC 423 AC-11    Platform tat-app-ws    Jira TAT-423

Problem  Submit transitions to PENDING_TM_REVIEW, a state the ACs don't define (they name only Draft/Approved).

Fix  Naming reconciliation only — map PENDING_TM_REVIEW to the AC vocabulary in docs/UI, or update the AC.

L7  Audit coverage gaps

AC 421 AC-14, 423 AC-20    Platform tat-app-ws    Jira TAT-421, TAT-423

Problem  Notification dispatch, TOR-recalculation, and the History-Form APPROVED transition aren't all persisted as audit-log entries (only state-change events are).

Fix  Add audit entries for notifications sent, TOR/eligibility recalcs, and the APPROVED status change.

L8  Sit-in notification carries no direct link

AC 421 AC-04, 429    Platform tat-app-ws    Jira TAT-421, TAT-429

Problem  Sit-in notifications carry only trainee name + course title; no deep link to the sit-in form (notifications.service.ts:3986-3990).

Fix  Include the sitInId + a direct link in the templateValues and the notification template.

L9  No manual QM suspend/revoke of a TOR

AC 411 AC-03    Platform tat-app-ws    Jira TAT-411

Problem  TOR status is auto-computed only; there's no manual QM suspend/revoke action (411 AC-03).

Fix  Add a QM-only manual suspend/revoke endpoint + UI that overrides the computed status.

L10  Form 32 has no whole-form versioning

AC 415 AC-10    Platform tat-app-ws    Jira TAT-415

Problem  Evidence fileHistory is archived, but there's no record-level versioning for “replaced Form 32 records” (AC-10).

Fix  Add record-level archival if whole-form replacement is required; otherwise confirm evidence-level history suffices with the BA.

L11  Stale “dummy” comments on real-wired pages

AC (docs)    Platform tat-prereq    Jira TAT-433, TAT-435

Problem  Assessment, tor-matrix, pending-tors, tor-detail, and history-form pages carry “FE-only/dummy” comments but hit live backend endpoints — misleading for reviewers.

Fix  Delete the stale comments so reviewers don't assume the pages are unwired.

L12  Notification recipients are DB-config-driven

AC (config)    Platform tat-app-ws    Jira TAT-422, TAT-417

Problem  Recipients come from NotificationSetting.destination role codes; the mechanism is wired, but exact sets (e.g. EM for 422 AC-06) depend on seed data.

Fix  Verify the notification-setting seeds per environment include the AC-required roles (e.g. EM in “Aircraft Qualification Pending PIC Review”).

What's actually solid — not gaps

The epic is far from broken. These were verified working during the inspection.

Notifications are wired platform-wide via a NotificationInterceptor (recipients config-driven).

Privileged auto-approve genuinely implemented for aircraft quals (422) and sit-in / assessment (421/423).

Online-refresher auto-completion is real (418) — not a stub; only the course content is placeholder.

Protected refresher courses (420) properly seeded & undeletable, wired to 418 + 422.

Manage Staff / Profile / TOR Matrix / Pending TORs (431–435) all real-endpoint wired.

Cert visibility (436) complete; TOR core (410/411) & initial documents (412/413) strong.

Source: TAT-409 Ticket Groups & Inspection Map — generated from the full backend + frontend code inspection.